TEM

Terminal Event Monitor

Project Details, Architecture & Build Roadmap

# 1. Project Overview

TEM (Terminal Event Monitor) is a Windows-first developer tool designed to make terminal error handling effortless for beginner and intermediate coders. When an error appears in the terminal, TEM automatically detects it, highlights the relevant block, and makes it instantly available to paste — or auto-delivers it directly — into the coding agent the developer is using, starting with VS Code Copilot Chat.

The core goal is to remove the manual, error-prone step of scrolling through noisy terminal output, manually selecting an error, and pasting it into an AI coding assistant for help. TEM automates that entire loop.

## Distribution naming

Brand / product name:  TEM (Terminal Event Monitor)

PyPI package name:  tem-cli  (pip install tem-cli)

CLI command:  tem  (aliased via console_scripts entry point)

VS Code extension:  publisher.tem  (namespaced, no registry collision risk)

Note: the bare name "tem" is already taken on both PyPI and npm by unrelated, largely inactive packages. "tem-cli" avoids that collision while keeping the user-facing command simply "tem".

# 2. Core Architecture

TEM is built as two coordinated components:

- A Python background service / CLI — capture, parsing, classification, and delivery logic.

- A companion VS Code extension (TypeScript) — receives parsed errors and injects them directly into Copilot Chat.

| Component | Role |
| --- | --- |
| Trigger | Hotkey (Win+Alt+E) or "tem run <command>" wrapper invocation |
| Terminal Buffer Scraper | UI Automation (UIA) for silent buffer reads, or ConPTY pipe interception via subprocess wrapper |
| Regex / Parser Layer | Language-aware pattern matchers (Python, Node, Rust, MSBuild) with severity scoring and multi-line block grouping |
| Context Extractor | Attaches source file + line snippet from disk via linecache |
| Delivery Layer | Clipboard write + toast (fallback), or direct socket call to VS Code extension bridge |
| Target IDE | VS Code Copilot Chat via workbench.action.chat.open command |

# 3. Repository Structure

tem-cli/

├── pyproject.toml

├── README.md

├── src/tem_cli/

│   ├── main.py            (CLI entry point)

│   ├── runner.py          (subprocess wrapper)

│   ├── parsers/           (language-aware error detectors)

│   ├── context/           (source snippet + Markdown formatter)

│   ├── delivery/          (clipboard, bridge client, toast)

│   ├── capture/           (v2: hotkey + UIA scraping)

│   └── config.py

├── tests/

└── vscode-extension/      (companion .vsix, separate package)

# 4. Key Technical Decisions

Terminal capture strategy

- Log tailing / subprocess wrapper ("tem run <command>") — MVP approach, works across all shells with zero OS-level hooking.

- ConPTY pipe interception — TEM owns the pseudo-console, guarantees no missed output.

- UI Automation (UIA) — silent background scraping of Windows Terminal buffer for the global-hotkey flow (v2).

Error classification

- Severity scoring (FATAL / WARNING / NOISE) rather than flat regex matching.

- Multi-line block grouping for tracebacks/stack traces/panics, not fixed line-count windows.

- Language-specific parser modules (Python, Node, Rust, MSBuild) for accuracy and easy extension.

Delivery to Copilot

- Primary: VS Code extension using workbench.action.chat.open to inject directly into Copilot Chat.

- Fallback: clipboard write + simulated Ctrl+V for setups without the extension installed.

# 5. Build Roadmap

Phased build plan from MVP to full-featured release:

| Phase | Focus | Key Deliverables | Est. Duration |
| --- | --- | --- | --- |
| Phase 0 | Setup & naming | Repo scaffolding (src/ layout), pyproject.toml, PyPI name reserved (tem-cli), console entry point (tem) | 2-3 days |
| Phase 1 | Wrapper MVP | "tem run <command>" subprocess wrapper, live stdout/stderr passthrough, regex + severity classification, clipboard output, toast notification | 1-2 weeks |
| Phase 2 | Language-aware parsing | Multi-line block grouping (Python traceback, Node stack, Cargo panic), parsers/ plugin structure, test fixtures | 1 week |
| Phase 3 | Source context capture | Read source file + line via linecache, attach code snippet to error payload, Markdown formatter | 3-5 days |
| Phase 4 | VS Code bridge extension | TypeScript extension (vscode-extension/), localhost socket bridge, workbench.action.chat.open integration with Copilot Chat | 1-2 weeks |
| Phase 5 | Global hotkey capture | UI Automation (UIA) buffer scraping for Windows Terminal, Win+Alt+E hotkey registration, fallback clipboard simulation | 1-2 weeks |
| Phase 6 | Packaging & polish | System tray app / background service, code signing, Smart Filter toggle (full log vs cleaned error), Windows Defender trust | 1-2 weeks |
| Phase 7 | Beta & feedback | Distribute to beginner testers, collect false-positive/negative error reports, refine classifier | Ongoing |

# 6. Risks & Considerations

- Windows Defender / SmartScreen may flag global-hotkey + clipboard + automation tools — code signing needed early, not as an afterthought.

- Terminal diversity (Windows Terminal vs legacy conhost vs PowerShell vs WSL) — scope v1 support explicitly (Windows Terminal + PowerShell) rather than silently failing elsewhere.

- Privacy — terminal output may contain secrets/tokens/paths; default to fully local processing, especially if an optional LLM-assist classification step is added later.

# 7. Suggested Next Step

Begin Phase 1 (Wrapper MVP): implement "tem run <command>" as a subprocess wrapper with live passthrough, regex-based classification, and clipboard delivery. This validates the core value proposition (clean, ready-to-paste error output) before investing in the VS Code extension or hotkey capture layers.